|  | Project Ref. No. |  | Project Title | Activity Plan Prepared By | Date of Preparation of Activity Plan |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr.No. | Task |  |  |  | Actual Start Date | Actual Days | Team Mate Names | Status |
| 1 | Database Structure |  | Petcare Website | Phuong | 07/01/2020 | 3 | Phuong | Completed |
| 2 | Database Design Diagram |  |  |  | 10/01/2020 | 1 | Phuong | Completed |
| 3 | GUI Design Front End |  |  |  | 11/01/2020 | 3 | Phuong | Completed |
| 4 | Design Back End |  |  |  | 14/01/2020 | 3 | Phuong | Completed |
| 5 | Back-End Site Map |  |  |  | 17/01/2020 | 1 | Phuong | Completed |
| 6 | Front-End Site Map |  |  |  | 18/01/2020 | 1 | Phuong | Completed |
| 7 | Test plan/Test case |  |  |  |  | 1 | All Member | Completed |
| 8 | Task sheet review |  |  |  | 02/03/2020 | 1 | Dung | Completed |
| 9 | Client | - Layouts, navbar, footer, sidebar templates for all pages. - Petmart page - Petmart detail page - Search Product page - Login page |  |  | 19/01/2020 | 5 | Phuong | Completed |
|  | Employee dashboard | - Categories page - Products page - Units page |  |  | 05/02/2020 | 5 | Phuong | Completed |
| 10 | Client | - Homepage (petguides) - Petguides page - About us page - Contact us page |  |  |  |  | Phuc |  |
|  | Employee dashboard | - Petguides page |  |  |  |  |  |  |
|  | Admin dashboard | - Petguide page - About us page - Contact us page |  |  |  |  |  |  |
| 11 | Client | - Register Account page - Profile Manage page |  |  |  |  | Dung |  |
|  | Employee dashboard | - Accounts page |  |  |  |  |  |  |
|  | Admin dashboard | - Accounts page |  |  |  |  |  |  |
|  | Client | - Cart Detail page - Verify Payment Info page |  |  |  |  | Vi |  |
|  | Employee dashboard | - Order page - Order detail page |  |  |  |  |  |  |
|  | Admin dashboard | - Order page |  |  |  |  |  |  |